Project Proposal: Toy Selling Single Vendor Portal

Development Time: 15 Days
Cost: ₹25,000 (one-time)
Maintenance: Free for 6 months after deployment
Excluded: Domain, Hosting, SMS gateway, or any paid 3rd-party tools/APIs

### Project Overview

This project is for a toy-selling online portal designed for a single vendor. The website will allow customers to browse toys, view details, and send inquiries or COD orders directly through the portal. It will be built with a modern, fast, and mobile-friendly interface and a simple admin dashboard for easy management.

### User Features

- Clean, attractive homepage with banners and toy categories

- Product listing with search and filter options

- Product detail page showing images, descriptions, and pricing information

- Send Inquiry or COD Request option on every product

- Signup after browsing (users can explore first, then sign up)

- Pages for About Us, Contact, FAQs, and Policies

- Automatic email notification to admin on every new inquiry

- Fully responsive design for mobile, tablet, and desktop

### Admin Dashboard

- Add, edit, or delete toys and categories

- Manage images, descriptions, and prices

- View and manage all customer inquiries and COD requests

- Export customer leads to Excel or CSV

- Manage static pages (About, FAQ, etc.)

- Dashboard overview showing inquiries and orders

- Update contact info and notification settings anytime

### Technology Stack

- Frontend: React JS

- Backend: Node JS with Express

- Database: MongoDB

- Hosting: Compatible with any standard web hosting provider

### Development Timeline (15 Days)

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Setup | 1–2 days | Requirement discussion, content collection, and layout finalization |
| Phase 2: Design | 3–5 days | Homepage and inner page designs |
| Phase 3: Development | 6–10 days | Website and admin dashboard functionality |
| Phase 4: Testing | 11–13 days | Bug fixing, speed optimization, and final testing |
| Phase 5: Launch | 14–15 days | Deployment and admin panel training |

### Deliverables

- Fully functional live toy-selling website

- Admin panel with login access

- Free 6-month maintenance (minor fixes and updates)

### Payment Terms

- 30% Advance: Project initiation

- 40% Midway: After major pages and backend setup

- 30% Final: After completion and deployment

Project work will begin once the first milestone payment and required content are received.

### Notes

- Domain, hosting, and third-party tools are the client’s responsibility.

- Client must provide all product images and details.

- Additional modules such as online payment, inventory, or multi-vendor setup can be added later at an extra cost.

For Further Details you can contact undersigned numbers mentioned below:

DIGITAL PRACHARAK 7999817080 , 9235639944

digitalpracharak09@gmail.com